## Slide 1: ENGINEERING DELIVERY
THE DIGITAL TEAM
Darach Sharkey · Microsoft AI Solution Engineer September 2026
Notes: I am proposing a standard Engineering Delivery Process for The Inform Team. The Digital Team owns engineering delivery. My research and our earlier bootstrap work point to a practical model: reusable architecture, durable repository state, bounded agent work and explicit evidence at release gates. Hypervelocity is the ambition; this deck proposes how we test it. This is a proposal, not a claim that the complete process or productivity benefits are already deployed.
[Sources]
- Template: Content_examples [09.25] (2).potx, supplied by Darach Sharkey.
- User-provided Content_examples [09.25] (2).potx — The Inform Team branding, layouts and photographs.
[/Sources]

## Slide 2: A FRONTIER FIRM
OUR AMBITION
Microsoft’s model combines AI capability, redesigned work and a learning system that improves as people and agents deliver.
HYPERVELOCITY:
Shorter time to validated outcomes
Human accountability at release gates
Reusable institutional knowledge
Assist → collaborate → delegate
Measure speed, quality and reuse
TEAM GOAL
AB-100 · AI-103 · GH-300 Plus Project Ready and Hypervelocity assessments.
Notes: Microsoft’s 2025 Frontier Firm model described three overlapping phases: human with assistant; human-agent teams; and human-led, agent-operated processes. The 2026 Work Trend Index develops this into a capability gap and an operating-model gap, with learning systems that turn experience into owned intelligence. Our repository records, component library and reviewed feedback are an engineering implementation of that learning principle.
For this proposal, I define hypervelocity operationally as substantially shorter time from an approved need to a validated, releasable outcome while quality and accountable decision making are maintained. It is a measurable target, not a claimed result or a Microsoft-issued productivity multiplier.
The official programme name is Frontier Transformation Engineer. The badge shown is an ambition for all engineers, not a credential claimed by the presenter. The certification foundation is AB-100 (Agentic AI Business Solutions Architect), AI-103 (Azure AI Apps and Agents Developer) and GH-300 (GitHub Copilot). The current LevelUp route also requires Project Ready assessments and a Hypervelocity Engineering assessment at its stated pass threshold. The programme currently accepts active AI-102 as an alternative to AI-103; I recommend AI-103 for the forward plan. Engineers should check current eligibility and assessment access before booking.
[Sources]
- Template: Content_examples [09.25] (2).potx, supplied by Darach Sharkey.
- https://www.microsoft.com/en-us/worklab/work-trend-index/agents-human-agency-and-the-opportunity-for-every-organization
- https://www.microsoft.com/en-us/worklab/work-trend-index/2025-the-year-the-frontier-firm-is-born
- https://skillupwithlevelup.com/frontier
- Asset frontier-badge.png: https://skillupwithlevelup.com/frontier
[/Sources]

## Slide 3: THE BRIDGEHEAD COMES FIRST
OUR STARTING POINT
INSPECT THE GROUND
Check the repo, tools, tenant, environment, solution and publisher before implementation.
ESTABLISH THE HARNESS
Scaffold VS Code, agent instructions, skills, tickets and documentation without guessing the project.
PROVE ONE SMALL SLICE
Use a bounded Copilot Studio example; validate the toolchain and capture what the next session needs.
Notes: The Bridgehead is our working name for the initial foothold. The earlier local PowerShell bootstrap created .vscode, .github/agents and .github/skills plus source and documentation folders. It recommended the Copilot, Power Platform, YAML, PowerShell and pull-request extensions and configured Microsoft Learn MCP access. That local scaffold did not itself authenticate, alter Dataverse or publish anything.
The later Delivery Command prompt required read-only inspection of the repository, CLI capabilities, active authentication profile, environment, existing solutions and publishers. It restricted implementation to the named personal Developer environment and required confirmation of material environment and ALM decisions.
A real example of the earlier proving prompt: “Use the Copilot Studio Builder agent and the Copilot Studio YAML skill. Create a greeting topic for a professional council housing assistant with compact quick replies.” We can now generalise that approach for a reusable Inform delivery standard. Do not infer that a successful end-to-end deployment was independently verified from the existence of these prompts.
[Sources]
- Template: Content_examples [09.25] (2).potx, supplied by Darach Sharkey.
- Internal source: THE_BUCKET_generalised_bootstrap_prompt.md (9 August 2026); Delivery-Command-Code-App-Initial-Project-Prompt.md (28 August 2026); bootstrap-vscode-copilot-powerplatform.ps1 (9 June 2026). These substantiate prior prompt design, not independently measured delivery outcomes.
- Asset vscode.png: https://code.visualstudio.com/brand
[/Sources]

## Slide 4: TWO PROMPTS BUILD THE FOUNDATION
EXCERPTS FROM OUR BOOTSTRAP APPROACH
Phase I: “Build the minimum durable Claude Code harness, ticket lifecycle, model-routing policy, context-management system, source-intake boundary, and first-run wizard.”
PHASE II — EVIDENCE-LED REFINEMENT
“Once the user has placed project material in THE BUCKET, inspect and synthesise that material in a fresh, high-quality bootstrap session.”
Outputs: source register, project profile, Wayfinder, backlog, validation gates and next action.
Notes: These are verbatim excerpts from THE_BUCKET_generalised_bootstrap_prompt.md, not fabricated transcripts. The original was written for Claude Code; the proposed Inform standard generalises the same operating contract to approved agents inside VS Code, with tool-specific entry points.
Phase I creates a lean, domain-neutral constitution, tickets, reusable skills, isolated specialist agents only where useful, model-routing rules, intake boundary and context handover. The existing prompt says not to begin substantive project implementation or guess what the project is.
Phase II inspects supplied Bucket material and derives the source register, project profile, decisions, dependency-aware backlog and validation approach. Existing work is refined instead of blindly overwritten.
Suggested operational invocation for Phase I, adapted for the Inform standard: “Inspect this repo and preserve existing work. Establish the lean Inform harness, tracked tickets, skills, source intake and handover contract. Probe installed capabilities. Do not infer requirements or begin product implementation.”
Suggested Phase II invocation, adapted: “Read THE BUCKET and the existing repo. Separate evidence, assumptions and open decisions. Produce the project profile and Wayfinder. Resolve material questions, then create a specification and small dependency-aware tickets with acceptance criteria and validation commands. Record the next eligible action.”
These condensed invocations preserve the approach; the original full prompts remain the detailed source. The screenshot/photo is supplied brand imagery, not a fabricated VS Code screenshot.
[Sources]
- Template: Content_examples [09.25] (2).potx, supplied by Darach Sharkey.
- Internal source: THE_BUCKET_generalised_bootstrap_prompt.md (9 August 2026); Delivery-Command-Code-App-Initial-Project-Prompt.md (28 August 2026); bootstrap-vscode-copilot-powerplatform.ps1 (9 June 2026). These substantiate prior prompt design, not independently measured delivery outcomes.
[/Sources]

## Slide 5: THE HARNESS MAKES WORK REPEATABLE
ADAPTED FROM MATT POCOCK AND OPEN AGENT STANDARDS
AGENTS.md sets the operating contract; CONTEXT.md and ADRs hold shared understanding and decisions.
AGENT FILES
Load reviewed procedures for Power Platform, ticket refinement, QA and ALM only when relevant.
SKILLS
Named environments, scoped tools, branch policies and human gates make the instructions enforceable.
BOUNDARIES
Notes: The harness is the surrounding operating system for the coding agent: instructions, project context, tools, skills, ticket state, validation commands and release boundaries.
AGENTS.md is an open convention for repository guidance. Use thin tool-specific entry points, such as CLAUDE.md or Copilot instructions, to point to one maintained contract rather than allowing contradictory copies. Custom agent files define specialist responsibilities and tool access; skills supply reusable procedures through progressive disclosure.
The proposal adapts Matt Pocock’s composable skills, the open AGENTS.md/Agent Skills conventions, and broader bounded agent practices. Pin and review third-party skill versions, record licences and wrap upstream procedures with Inform-specific conventions. Do not let upstream updates silently change the approved delivery process.
Instruction files guide agent behaviour. Actual access controls, environment identities, tests and branch policies enforce it. The Chief Architect owns the standard and delegated maintainers own its components. More agents are useful only when isolation or independent review improves the work.
[Sources]
- Template: Content_examples [09.25] (2).potx, supplied by Darach Sharkey.
- https://github.com/mattpocock/skills
- https://code.visualstudio.com/docs/agent-customization/agent-skills
- https://agents.md/
- https://code.visualstudio.com/docs/agent-customization/custom-instructions
- Internal source: THE_BUCKET_generalised_bootstrap_prompt.md (9 August 2026); Delivery-Command-Code-App-Initial-Project-Prompt.md (28 August 2026); bootstrap-vscode-copilot-powerplatform.ps1 (9 June 2026). These substantiate prior prompt design, not independently measured delivery outcomes.
[/Sources]

## Slide 6: DECIDE, THEN ITERATE IN SMALL LOOPS
Map the target, unknowns and decision dependencies. Keep the next decision visible.
WAYFINDER
Challenge assumptions; update CONTEXT.md and ADRs. Turn settled decisions into a spec and tickets.
GRILL WITH DOCS
Implement → test → review → checkpoint. Work one ticket; refresh context; stop at the next gate.
BOUNDED LOOPS
Notes: Wayfinder resolves uncertain work through linked decision tickets. It is not itself the implementation backlog. Use grill-with-docs for a focused change, or Wayfinder for a larger uncertain effort. The transition is settled decisions → /to-spec → /to-tickets → implementation.
Our earlier Delivery Command workflow records Draft → Grilling/Decision → Ready → In Progress → Review → Validation → Done. Definition of Ready includes a clear scope, dependencies, acceptance criteria and validation approach. Definition of Done requires reviewed implementation, appropriate evidence, updated documentation and a durable checkpoint.
Loops are bounded by a ticket, time or iteration budget, allowed tools and a stop condition. If validation fails, investigate and iterate. If scope, permissions, an architectural decision or a release gate blocks progress, stop and record the dependency. Do not use an unbounded loop to force a green result. Geoffrey Huntley’s Ralph work is a separate influence; we adapt it with these company controls.
The original bootstrap emphasised early context handovers and next-action records. The reusable standard should carry that principle across agents, rather than rely on a particular model’s context-size thresholds.
[Sources]
- Template: Content_examples [09.25] (2).potx, supplied by Darach Sharkey.
- https://github.com/mattpocock/skills
- https://www.aihero.dev/skills-wayfinder
- https://www.aihero.dev/skills-grill-with-docs
- https://www.aihero.dev/skills-to-tickets
- https://ghuntley.com/ralph/
- Internal source: THE_BUCKET_generalised_bootstrap_prompt.md (9 August 2026); Delivery-Command-Code-App-Initial-Project-Prompt.md (28 August 2026); bootstrap-vscode-copilot-powerplatform.ps1 (9 June 2026). These substantiate prior prompt design, not independently measured delivery outcomes.
[/Sources]

## Slide 7: CLONE THE ACTIVE STATE
CONTINUITY TRAVELS WITH THE CODE
KEEP TICKETS WITH THE CODE
Commit scope, acceptance criteria, dependencies, owner, status, evidence and the next action.
CHECKPOINT EVERY USEFUL HANDOVER
Update the active ticket, Session Handovers and docs/control/NEXT_ACTION.md; commit and push.
MAKE RESUMPTION BORING
A developer clones the latest committed state, reads the next action, authenticates and resumes.
Notes: This is the central design choice. The repository is the engineering record, including implementation tickets and their active progress. A clone should recover the latest committed source, specification, decisions, dependency map, blockers, evidence manifest and next action. It does not recover uncommitted work, chat history or access credentials.
The earlier Bucket prompt already made continuity ticket-owned: update the active ticket, append Session Handovers, use docs/handoffs/<TICKET-ID>/ when needed and update docs/control/NEXT_ACTION.md. Standardise a tracked tickets/ folder and schema. A ticket should include stable ID, title, scope, acceptance criteria, dependency IDs, owner, status, current checkpoint, next action, validation evidence, related commit and board item IDs.
Keep small sanitised evidence with the repo where appropriate; use durable controlled storage for large screenshots/traces and commit their manifest and links. Browser authentication state and secrets stay outside Git. Setup instructions and an environment-variable template make rehydration repeatable without embedding identities.
Pocock supports local Markdown workflows, but deliberate tracked persistence is Inform’s company adaptation. A PR check can validate required fields and state transitions. Developers commit and push progress at useful checkpoints, including blocked work, so continuity is real rather than aspirational.
[Sources]
- Template: Content_examples [09.25] (2).potx, supplied by Darach Sharkey.
- Internal source: THE_BUCKET_generalised_bootstrap_prompt.md (9 August 2026); Delivery-Command-Code-App-Initial-Project-Prompt.md (28 August 2026); bootstrap-vscode-copilot-powerplatform.ps1 (9 June 2026). These substantiate prior prompt design, not independently measured delivery outcomes.
- https://github.com/mattpocock/skills
- Asset github-white.png: https://brand.github.com/foundations/logo
[/Sources]

## Slide 8: VS CODE CONNECTS TO POWER PLATFORM
ONE ENGINEERING WORKSPACE · GOVERNED ALM
Version agent topics and instructions; configure knowledge, tools and evaluations through supported tooling.
COPILOT STUDIO
Use pac authentication and solution commands; keep schemas, flows, roles and dependencies solution-aware.
CLI + DATAVERSE
Pack and check the solution; deploy the approved version to UAT with environment settings and approvals.
RELEASE PIPELINE
Notes: VS Code is the engineering workspace; Git stores unpacked solution source and the harness. The Power Platform CLI provides authentication, solution export/unpack/pack/import and checking commands. Inspect installed versions and command help first. pac solution and pac copilot expose supported operations; do not assume every visual designer operation has an equivalent CLI command.
A normal path is to authenticate to the named Developer environment, inspect the active profile and solution, export and unpack changes into Git, review the diff, build/pack and run checks, then promote a versioned managed solution downstream through the chosen ALM pipeline. The Copilot Studio VS Code extension can clone and edit supported agent files; portal operations remain part of the flow where required.
Build in The Inform Team tenant with isolated Developer environments and controlled integration/test/UAT environments. Use explicit environment variables and connection references. Do not create the client solution in Default Solution. Use supported pipelines or Power Platform Build Tools for Azure DevOps and human approvals at agreed milestones.
Copilot Studio import requires authentication configuration again. Connection bindings, source permissions, DLP and environment-specific settings must be validated in the destination. A successful pack or import does not prove the agent is usable or authorised for its audience. The Azure DevOps MCP connection on slide 13 is separate from Power Platform CLI access.
[Sources]
- Template: Content_examples [09.25] (2).potx, supplied by Darach Sharkey.
- https://learn.microsoft.com/en-us/power-platform/developer/cli/introduction
- https://learn.microsoft.com/en-us/power-platform/developer/cli/reference/solution
- https://learn.microsoft.com/en-us/power-platform/developer/cli/reference/copilot
- https://learn.microsoft.com/en-us/power-platform/alm/devops-build-tools
- https://learn.microsoft.com/en-us/microsoft-copilot-studio/authoring-solutions-import-export
- Asset dataverse.png: https://learn.microsoft.com/en-us/power-platform/guidance/icons
- Asset copilot-studio.png: https://learn.microsoft.com/en-us/power-platform/guidance/icons
- Asset azure-devops.png: https://learn.microsoft.com/en-us/azure/architecture/icons/
- Asset vscode.png: https://code.visualstudio.com/brand
[/Sources]

## Slide 9: A GOVERNED COMPONENT LIBRARY
LIFT · SHIFT · DECORATE · SPECIFY
KNOWLEDGE
TOOLS
SECURITY
DATAVERSE
Source patterns and metadata
Permission and freshness checks
Grounding tests and eval sets
Agent tools and flow patterns
Contracts, retries and errors
Connection references
Identity, roles and ownership
DLP and access boundaries
Security regression tests
Reusable schemas and solutions
Relationships and naming
Versioned dependencies
Notes: The component library turns modular architecture into a repeatable starting point for existing and future developers. The acting Chief Architect owns its architecture, admission criteria, versioning, compatibility, deprecation and exceptions; named maintainers support individual modules.
Knowledge modules should distinguish public web content, permission-trimmed enterprise content, Dataverse and other supported source patterns. Each should specify intended use, data classification, identity model, refresh behaviour, retrieval limitations, grounding tests and a reference eval set. Tools should include contracts, connection references, timeouts/retries, error paths and observability conventions. Security modules capture proven identity, role, team, ownership, DLP and column-security patterns. Dataverse modules package schemas, relationships, solution layering and dependencies.
Every approved module should have an owner, version, compatibility statement, configuration contract, security assumptions, automated tests/evals where applicable, known limitations and a deployment checklist. A module earns admission through a reviewed example, not merely because generated code exists.
Lift/shift/decorate/specify is shorthand for reuse, not a promise that credentials or permissions transfer. Bind the correct identities, sources, environment variables and connection references, then revalidate each environment. Package configuration and tested patterns; never clone secrets or blindly copy customer data. Initial development occurs in our tenant. Any later destination migration needs its own deployment and access validation.
[Sources]
- Template: Content_examples [09.25] (2).potx, supplied by Darach Sharkey.
- https://learn.microsoft.com/en-us/microsoft-copilot-studio/authoring-solutions-import-export
- https://learn.microsoft.com/en-us/microsoft-copilot-studio/knowledge-copilot-studio
- https://learn.microsoft.com/en-us/power-platform/alm/conn-ref-env-variables-build-tools
[/Sources]

## Slide 10: QA STARTS BEFORE FORMAL UAT
SCOPE THE BROWSER SESSION
One ticket, named environment, test identity, allowed actions, data boundary and stop condition.
PROVE THE JOURNEY
Use isolated Playwright contexts for repeatable UI, accessibility and end-to-end checks.
TURN RUNS INTO DOCUMENTATION
Link assertions, screenshots, traces and verified steps to the ticket, run ID and solution version.
ITERATE IN DEVELOPMENT
Run unit tests, integration checks and evals repeatedly; fix regressions before the milestone.
PROMOTE A RELEASE CANDIDATE
Freeze a versioned candidate and evidence pack; the release gate opens formal business UAT.
Notes: Development testing should be substantial before the first formal UAT milestone. Use small scoped browser sessions to explore and verify a named scenario; encode stable journeys as Playwright tests and link evidence to acceptance criteria.
A new browser context isolates cookies and browser storage. It does not by itself restrict server permissions or isolate shared Dataverse data. Use the right identity, named environment, approved actions and scenario-specific test records. Reset state between tests and apply least-privilege accounts for role checks. Never commit stored authentication state.
Trace Viewer can show actions, screenshots, DOM snapshots, console and network activity. Capture only the evidence appropriate to the scenario, redact sensitive content, apply retention rules, and store large traces in controlled artefact storage. Generated documentation must follow verified behaviour and record the tested version.
Unit and integration tests cover deterministic paths and external contracts; browser tests verify the user journey and access boundaries; evals assess AI behaviour across scenarios. Add manual accessibility, exploratory and security checks where automation is insufficient. Treat flaky tests as defects in the evidence pipeline, not permission to retry until green.
At the milestone, create a versioned candidate with test results, known issues, deployment settings and rollback information. Formal UAT is the business acceptance of that candidate by named owners. A later material change requires impact analysis and rerunning affected evidence.
[Sources]
- Template: Content_examples [09.25] (2).potx, supplied by Darach Sharkey.
- https://playwright.dev/docs/browser-contexts
- https://playwright.dev/docs/auth
- https://playwright.dev/docs/trace-viewer
- Asset playwright.png: https://github.com/microsoft/playwright/blob/main/packages/recorder/public/playwright-logo.svg
[/Sources]

## Slide 11: UNIT TESTS AND EVALS: DIFFERENT EVIDENCE
DETERMINISTIC CHECKS · PROBABILISTIC BEHAVIOUR
EVIDENCE | UNIT TESTS | EVALUATIONS / EVALS
Question | Does controlled logic behave exactly as specified? | How reliably does variable AI behaviour meet the required quality?
Example | Priority rule, validation, schema or calculation | Grounded answer, correct tool use, escalation or task completion
Artefact | Executable test + fixed input + exact assertion | Versioned dataset + rubric + graders + repeated runs
Decision | Pass/fail on the tested inputs; investigate any failure | Thresholds + sample count + variability + critical-case review
Workbook | Case ID, build, result, evidence and linked defect | Same traceability + dataset/config version, scores and reviewer
Notes: The distinction is about the behaviour under test and the evidence required. Deterministic unit tests control their inputs and dependencies and use exact assertions. Examples include a priority calculation, a missing-field rule, schema validation and deterministic routing. A unit test that calls a live uncontrolled model is not reliably deterministic.
Evals assess variable AI behaviour across representative cases: correctness, groundedness, task completion, tool selection and the quality of refusals or escalations. Keep datasets, rubrics, model/agent configuration, knowledge version, test identity and thresholds versioned. Repeat the relevant cases so one fortunate response does not determine readiness. Use exact checks where possible, with calibrated rubric/model-based judgements and human review where needed.
An eval is a testing artefact; it can contain deterministic graders. The probabilistic aspect lies in the system and sometimes the grader. Report distribution/pass rates with sample counts and variability, and investigate critical failures separately. Do not combine a deterministic test pass count and an eval average into one misleading score.
The proposed UAT Excel workbook has linked Cases, Deterministic Runs, Eval Runs, Defects and Sign-off records. The executable tests and versioned datasets remain in the repository; the workbook is the monitored review register and business acceptance record. The next slide explains the monitoring.
[Sources]
- Template: Content_examples [09.25] (2).potx, supplied by Darach Sharkey.
- https://learn.microsoft.com/en-us/microsoft-copilot-studio/analytics-agent-evaluation-intro
- https://learn.microsoft.com/en-us/microsoft-copilot-studio/analytics-agent-evaluation-overview
[/Sources]

## Slide 12: UAT EVIDENCE: PROPOSED STANDARD
ONE REGISTER, LINKED RECORDS
Cases · Deterministic Runs · Eval Runs · Defects · Sign-off; stable IDs join the workbook to Git.
AUTOMATE THE RESULT INTAKE
A scheduled flow imports run exports through a single writer; record the last successful refresh.
MONITOR EXCEPTIONS
QA owns failed cases, regressions, missing evidence, stale runs and overdue defect actions.
KEEP TESTING REPRODUCIBLE
Record release, environment, identity, dataset, rubric and configuration versions for every run.
MAKE ACCEPTANCE EXPLICIT
Engineering recommends readiness; named business owners accept the candidate and record exceptions.
Notes: This slide is the proposed standardisation of the monitored workbook, not a claim that an automation is already deployed. Keep one controlled UAT Excel workbook in the agreed collaboration location, using named tables and stable case IDs. Organise Cases, Deterministic Runs, Eval Runs, Defects and Sign-off as related registers rather than overwriting a single pass/fail column.
Executables and canonical eval datasets are versioned in Git; the workbook holds the review and acceptance view and durable evidence links. Each result identifies case, ticket, run, commit/build, solution version, environment, account/role, timestamp, result and defect ID. Eval runs also capture dataset/rubric/configuration versions, score, threshold, sample count and human adjudication where relevant.
Implement a scheduled Power Automate flow or pipeline result adapter with one writer, idempotent run IDs, a queue or serialised updates and explicit refresh/error status. This avoids competing writes and lets QA see stale automation rather than mistake it for a clean run. It should monitor failures, coverage gaps, regressions, missing evidence, critical-case failures and overdue actions, with a defined owner and agreed notification route. No message or workbook integration has been activated as part of producing this presentation.
Copilot Studio supports importing question/expected-response test cases through CSV or text and exporting results to CSV. It also documents evaluation runs through APIs/connectors. The native UI currently retains results for 89 days, so durable retention needs controlled exports. Export/import is not a native live synchronisation of an arbitrary Excel workbook: the adapter is our implementation.
At a formal milestone, retain a candidate-specific evidence snapshot and named sign-off. Business acceptance is never inferred solely from a green workbook.
[Sources]
- Template: Content_examples [09.25] (2).potx, supplied by Darach Sharkey.
- https://learn.microsoft.com/en-us/microsoft-copilot-studio/analytics-agent-evaluation-create
- https://learn.microsoft.com/en-us/microsoft-copilot-studio/analytics-agent-evaluation-results
- https://learn.microsoft.com/en-us/connectors/excelonlinebusiness/
- Asset excel.png: https://www.microsoft.com/en-us/microsoft-365/excel
[/Sources]

## Slide 13: KEEP THE BUSINESS IN THE LOOP
PROPOSED: SERVICES + MCP
ENGINEERING RECORD IN GIT
Tickets hold implementation detail, progress, dependencies and validation evidence.
OUR MAPPING SKILL + AZURE DEVOPS MCP
Azure DevOps Services only. The agent distils tickets; MCP creates and updates Epic, Story, Bug and Task items.
KEEP OWNERSHIP EXPLICIT
Use stable IDs and a sync record. Preserve PM priorities; reconcile changes back into the repo.
Notes: The agent and our mapping skill perform the distillation; the MCP server supplies access to work-item operations. This is a proposed adapter with explicit ownership, not an automatic property of MCP.
Read the latest committed tickets, their acceptance criteria and evidence. Prepare concise business-facing descriptions of outcomes, readiness, blockers and dependencies. Map them to the project’s configured process. In the Azure DevOps Agile process, Epic → Feature → User Story → Task is a normal hierarchy, with Bugs represented according to the project configuration. Other process templates use different names, such as Product Backlog Item.
Use stable engineering IDs and Azure work-item IDs, idempotent upserts, related links and a last-synced commit/hash. Repo tickets own technical scope, execution detail and evidence. The PM board owns business priority, commitments and acceptance ownership. Preserve PM-authored fields and reconcile changes that affect engineering via a reviewed repo update. Do not create a new item every loop or allow silent last-write-wins conflicts.
Microsoft currently recommends the remote Azure DevOps MCP server for supported clients. Configure the organisation and only required toolsets; use least-privilege identities and review material board mutations according to our delivery policy. The documented service is Azure DevOps Services. The official MCP FAQ excludes on-premises Azure DevOps Server; this proposal does not promise on-prem support. No board writes have been performed for this presentation.
[Sources]
- Template: Content_examples [09.25] (2).potx, supplied by Darach Sharkey.
- https://learn.microsoft.com/en-us/azure/devops/mcp-server/remote-mcp-server?view=azure-devops
- https://github.com/microsoft/azure-devops-mcp/blob/main/docs/FAQ.md
- https://learn.microsoft.com/en-us/azure/devops/boards/backlogs/define-features-epics?view=azure-devops
- Asset azure-devops.png: https://learn.microsoft.com/en-us/azure/architecture/icons/
[/Sources]

## Slide 14: WORK BOARDS: AZURE DEVOPS BY DEFAULT
Recommended: structured delivery hierarchy and Microsoft integration. Keep one PM-facing board.
AZURE DEVOPS
Strong where PMs already use Atlassian and need its workflows. Choose it when that context wins.
JIRA
Projects suits developer-led delivery close to issues and PRs. Confirm it meets PM reporting needs.
GITHUB
Notes: My recommendation is Azure Boards as the standard PM-facing delivery board for this proposal. That is a judgement based on our Microsoft delivery context and the proposed MCP mapping, not evidence that every existing Inform project already uses it. Validate licences, PM preferences, integrations and current organisation setup during the pilot.
Azure DevOps offers structured work-item types, backlogs, boards and delivery traceability. Jira is compelling where the organisation already invests in Atlassian planning and cross-team workflows; we should not migrate a functioning PM process without a concrete benefit. GitHub Projects connects issues and pull requests through flexible views and automation, particularly attractive to developer-led teams. Its flexibility still needs a deliberate business reporting model.
Choose one authoritative business board per project. The engineering ticket record remains in Git whichever board is selected. Repo hosting is a separate decision on the next slide.
[Sources]
- Template: Content_examples [09.25] (2).potx, supplied by Darach Sharkey.
- https://learn.microsoft.com/en-us/azure/devops/boards/get-started/what-is-azure-boards?view=azure-devops
- https://www.atlassian.com/software/jira/features
- https://docs.github.com/issues/planning-and-tracking-with-projects/learning-about-projects/about-projects
- Asset azure-devops.png: https://learn.microsoft.com/en-us/azure/architecture/icons/
- Asset jira.png: https://atlassian.design/foundations/logos
- Asset github.png: https://brand.github.com/foundations/logo
[/Sources]

## Slide 15: REPOSITORIES: CHOOSE THE ENGINEERING FIT
A coherent default with Boards and Pipelines: Git, pull requests and branch policies in one platform.
AZURE REPOS
Jira does not host Git repos. Bitbucket is the Atlassian option; Jira can also link to other hosts.
JIRA + BITBUCKET
Strong for Copilot, Actions and reusable workflows. It can host the code while PMs use Azure Boards.
GITHUB
Notes: For repository management, retain Azure Repos where the Microsoft delivery stack is established and it meets the team’s needs. It supports standard Git, pull requests and branch policies and can keep repository and pipeline governance together.
GitHub is a strong candidate for new agent-centred engineering work, particularly where Copilot, Actions and reusable workflows offer a concrete benefit. Azure Boards officially integrates with GitHub, so choosing GitHub does not require asking PMs to move to GitHub Projects. Decide on identity, security, automation, cost and operational fit, then record an ADR.
Jira is a work-management product, not a Git repository host. An Atlassian repository decision means Bitbucket or Jira integrated with another host. Presenting Jira as a repository alternative would be a category error.
The standard should define one canonical remote repository per project, consistent branch/review rules and portable repository-resident state. The Chief Architect should approve the default and exceptions after the pilot. Avoid a forced migration merely for uniform branding.
[Sources]
- Template: Content_examples [09.25] (2).potx, supplied by Darach Sharkey.
- https://learn.microsoft.com/en-us/azure/devops/repos/get-started/what-is-repos?view=azure-devops
- https://www.atlassian.com/software/bitbucket
- https://docs.github.com/en/actions
- https://learn.microsoft.com/en-us/azure/devops/boards/github/link-to-from-github?view=azure-devops
- Asset azure-devops.png: https://learn.microsoft.com/en-us/azure/architecture/icons/
- Asset jira.png: https://atlassian.design/foundations/logos
- Asset github.png: https://brand.github.com/foundations/logo
[/Sources]

## Slide 16: APPROVE A MEASURABLE PILOT
ASSIGN ACCOUNTABILITY
Acting Chief Architect owns the standard and component library; Digital Team leaders sponsor adoption.
PROVE ONE VERTICAL SLICE
Pilot one bounded solution in our tenant: bootstrap, build, tests, evals, evidence and a UAT candidate.
TEST THE HANDOVER
A second engineer clones the repo and resumes from its committed tickets, decisions and next action.
MEASURE HYPERVELOCITY
Baseline lead time, rework, escaped defects, component reuse and handover time; compare pilot outcomes.
STANDARDISE WHAT WORKS
Publish the reviewed starter repo and library v1; give every engineer a Frontier badge development plan.
Notes: The decision I am asking for is a bounded pilot and accountable ownership. The acting Chief Architect owns the architecture and the reusable standard. Digital Team leadership sponsors adoption; the pilot engineer owns execution, QA owns evidence integrity, and the PM/business acceptance owner controls UAT acceptance.
Choose one representative vertical slice with a known outcome and manageable integrations. Establish the baseline before the pilot. Track elapsed time from approved ticket to validated candidate, rework, escaped defects, reuse of approved components, time for a new developer to resume work and time spent on reporting. Record the context and sample size so one success does not become an unjustified company-wide productivity claim.
Set success thresholds with leaders before execution. Exit criteria should include a repeatable bootstrap, one governed deployment to UAT, both deterministic and AI quality evidence, a functioning repo-to-board mapping, and a second-developer handover demonstration. Do not declare success solely because code was generated faster.
The reusable outputs are the starter repository, versioned harness, approved component library v1, ticket/board contract, test/eval/workbook standard and release checklist. Use the results to decide adoption and exceptions. The Frontier Transformation Engineer pathway is an individual development goal alongside practical delivery competence.
Closing message: I am proposing that we make each delivery improve the next one. That is how hypervelocity can become an organisational capability rather than an individual working style.
[Sources]
- Template: Content_examples [09.25] (2).potx, supplied by Darach Sharkey.
- https://skillupwithlevelup.com/frontier
- https://www.microsoft.com/en-us/worklab/work-trend-index/agents-human-agency-and-the-opportunity-for-every-organization
[/Sources]